| Computer Science 2 Project | Team Members: | Negad, Lim |
| --- | --- | --- |
| Group Progress Report |  |  |
| 3rd Quarter |  |  |
| Week 1-2 – March 2-13 |  |  |
| GOAL State your goal for the Week | DATA COLLECTED State/list the data collected relevant to your project | PROGRESS State the progress you have made so far by the end of the week |
| Convert the existing Python console system into a web-based system | Sample layouts for self checkout systems | Successfully made a sample ui that is to be done in Goal 3 |
| Learn and set up Flask framework | Flask structure (routes, templates, sessions) | Set up Flask project structure (app.py, templates) |
| Create basic UI using HTML | HTML form handling and page navigation | Created a Simple Ui thats easy to navigate in |
| STRENGTH |  |  |
| Successful transition from console to web system |  |  |
| Functional routing between pages |  |  |
| Backend and frontend integration working as intended |  |  |
| AREAS FOR DEVELOPMENT |  |  |
| UI design is still basic |  |  |
| No remove-item feature yet |  |  |
| Limited user feedback for errors |  |  |
| STRATEGY FOR SUCCESS |  |  |
| Improve UI layout and usability (to be done after the admin panel is complete) | Add missing features (remove item, better validation) |  |
| Add missing features (remove item, better validation) |  |  |

| Computer Science 2 Project | Team Members: |  |
| --- | --- | --- |
| Group Progress Report |  |  |
| 3rd Quarter |  |  |
| Week 3-4 – March 16-27 |  |  |
| GOAL State your goal for the Week | DATA COLLECTED State/list the data collected relevant to your project | PROGRESS State the progress you have made so far by the end of the week |
| Implement quantity selection for menu items to allow for bulk ordering | HTML <input type=”number”> attributes and “name” tags for getting user input | Added a quantity input field to the menu page so users can specify how many of each item they want |
| Develop the core logic for the tray and total price calculation | Python sum() logic and dictionary iteration for calculating totals from session data | Wrote the tray logic to retrieve items from the session and calculate the final cost |
| STRENGTH |  |  |
| The transition from the menu to a calculated total is mathematically accurate |  |  |
| The system now handles variable quantities rather than just single items |  |  |
| AREAS FOR DEVELOPMENT |  |  |
| The system crashes if the quantity field is left empty when adding an item. |  |  |
| Users cannot yet remove or adjust items once they are in the tray |  |  |
| STRATEGY FOR SUCCESS |  |  |
| Add default values and required tags to HTML inputs to prevent empty data submissions |  |  |
| ​Begin planning an item removal or clear tray feature for better user control |  |  |

| Computer Science 2 Project | Team Members: |  |
| --- | --- | --- |
| Group Progress Report |  |  |
| 3rd Quarter |  |  |
| Week 5-6 – March 30-31 (?) |  |  |
| GOAL State your goal for the Week | DATA COLLECTED State/list the data collected relevant to your project | PROGRESS State the progress you have made so far by the end of the week |
| ​Stabilize data handling to prevent system crashes like ValueError and KeyError | Jinja2 int filters and Python str() casting to resolve data type mismatches between sessions and dictionaries | Fixed crashing bugs by ensuring all item IDs are handled as strings in sessions and integers for menu lookups |
| Enhance the user interface with interactive plus/minus counters | JavaScript stepUp() and stepDown() methods for client-side button interaction | Integrated + and - buttons on the menu and tray pages to replace manual typing for quantities |
| Implement dynamic tray management for increasing, decreasing, or removing items | Flask request.form.get("action") methods to identify different button clicks within a single route | Created the "plus/minus" tray logic that allows users to adjust or delete items directly from their tray |
| STRENGTH |  |  |
| The application is now robust and resistant to common user input errors |  |  |
| The tray is fully interactive, allowing users to correct mistakes without restarting |  |  |
| AREAS FOR DEVELOPMENT |  |  |
| Visual design remains strictly functional and could benefit from professional CSS styling |  |  |
| The system lacks an admin panel to track total sales or manage the food menu items |  |  |
| STRATEGY FOR SUCCESS |  |  |
| Apply CSS styling to make the interface look more professional |  |  |
| Design a secure admin dashboard to view total revenue and add/remove items from the menu dictionary |  |  |

| Computer Science 2 Project | Team Members: |  |
| --- | --- | --- |
| Group Progress Report |  |  |
| 3rd Quarter |  |  |
| Week 7 – April 6-7 |  |  |
| GOAL State your goal for the Week | DATA COLLECTED State/list the data collected relevant to your project | PROGRESS State the progress you have made so far by the end of the week |
| write at least 2 task |  |  |
| STRENGTH |  |  |
| AREAS FOR DEVELOPMENT |  |  |
| STRATEGY FOR SUCCESS |  |  |